## Slide 1: Active Directory Consolidation
November 2011 Update
Erick Engelke

## Slide 2: So far…
Needs assessed
Improved directory structure designed
All the bits moved to latest server versions
Nexus prepped
  Accounts moved to new structure in both
  All ADS accounts migrated to Nexus,incl.SIDs
  Passwords synched for all password changes

## Slide 3: So far (continued)
Migration of workstations and GPOs has been tested, but not done in production yet
New IST netapp has been configured for use in nexus

## Slide 4: Current Status
Last few months we have been waiting for WatIAm to be ready to provision accounts in both directories
Hope this step will be completed in weeks

## Slide 5: What Happens Next
Once WatIAm account management is automatic, we can split off into multiple concurrent projects
  Workstation migration project
  Straightforward apps (ONA, maintain wireless, sharepoint)
  Big oracle systems (Fore, Quest, myhrinfo)
  D2L,
  MS-Exchange
  MS databases

## Slide 6: Workstation project
Migrate GPOs
Migrate necessary supporting servers
Test migrating some user workstations
Document and refine process (automate)
Stage migration in manageable clusters

## Slide 7: Database Applications
Complexity depends on vendor support
  Those based on LDAP easier than some MS
  Some are old technologies and maybe cannot be rebuilt, recompiled, reconfigured, etc.